UAT Execution & Report

| Date | 08/07/2026 |
| --- | --- |
| Team ID | SWTID-2026-9649 |
| Project Name | Sports Hall Booking System by Service Portal (ServiceNow) |
| Maximum Marks | 4 Marks |

- Purpose of Document

The purpose of this document is to summarize the User Acceptance Testing (UAT) performed for the Sports Hall Booking System by Service Portal (ServiceNow). The report describes the test coverage, defects identified during testing, their resolutions, and the final acceptance status of the system.

The objective of UAT was to ensure that all project requirements were successfully implemented and that the application functions correctly from both user and administrator perspectives.

- Defect Analysis

This report summarizes the defects identified during development and User Acceptance Testing.

| Resolution | Severity 1 (Critical) | Severity 2 (High) | Severity 3 (Medium) | Severity 4 (Low) | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Fixed | 3 | 5 | 6 | 8 | 22 |
| By Design | 0 | 1 | 2 | 3 | 6 |
| Duplicate | 0 | 1 | 1 | 0 | 2 |
| Configuration Issue | 0 | 1 | 2 | 1 | 4 |
| Not Reproduced | 0 | 0 | 1 | 1 | 2 |
| Deferred | 0 | 0 | 1 | 1 | 2 |
| Won't Fix | 0 | 0 | 0 | 1 | 1 |
| Total | 3 | 8 | 13 | 15 | 39 |

- Test Case Analysis

The following table summarizes the execution status of all test cases.

| Module | Total Cases | Not Tested | Failed | Passed |
| --- | --- | --- | --- | --- |
| Login & Authentication | 4 | 0 | 0 | 4 |
| Sports Hall Management | 8 | 0 | 0 | 8 |
| Booking Management | 12 | 0 | 1 | 11 |
| Payment Module | 6 | 0 | 0 | 6 |
| Business Rules Validation | 6 | 0 | 0 | 6 |
| Scheduled Reminder Job | 4 | 0 | 0 | 4 |
| Event Registry & Notifications | 5 | 0 | 0 | 5 |
| Cancellation & Refund | 5 | 0 | 1 | 4 |
| Reports & Dashboard | 4 | 0 | 0 | 4 |
| Service Portal Navigation | 6 | 0 | 0 | 6 |
| Total | 60 | 0 | 2 | 58 |

Conclusion

The Sports Hall Booking System by Service Portal (ServiceNow) successfully completed User Acceptance Testing. All critical functionalities, including sports hall booking, booking validation, payment processing, reminder notifications, cancellation management, and reporting, were tested successfully. Minor cosmetic improvements have been identified as future enhancements, but they do not affect the core functionality of the application. The system is stable, reliable, and ready for deployment and production use.