Project Planning Logic

Sports Hall Booking System by Service Portal (ServiceNow)

A Sprint is a fixed period during which the development team completes a planned set of tasks to achieve specific project goals.

An Epic is a large feature or module that cannot be completed within a single sprint. It is divided into smaller User Stories (USNs).

A User Story (USN) is a small functional task that contributes to completing an Epic.

A Story Point represents the effort required to complete a User Story. The project uses the Fibonacci scale (1, 2, 3, 5).

1 = Very Easy Task

2 = Normal Task

3 = Moderate Task

5 = Difficult Task

Story Point Scale: 1, 2, 3, 5

Sprint 1

Requirement Analysis & Planning (Epic 1)

Requirement Gathering (USN1) 2

Problem Analysis & Project Planning (USN2) 2

Requirement Documentation (USN3) 3

Backend Development & Configuration (Epic 2)

Create Sports Hall Booking Table (USN4) 3

Create Required Fields (USN5) 3

Configure Business Rules (USN6) 5

Configure Scheduled Reminder Job (USN7) 3

Configure Event Registry & Email Notification (USN8) 3

Total Story Points in Sprint 1

= 2 + 2 + 3 + 3 + 3 + 5 + 3 + 3

= 24 Story Points

Sprint 2

Service Portal Development (Epic 3)

Develop Sports Zone Home Page (USN9) 3

Develop Sports Booking Page (USN10) 5

Develop Payment Page (USN11) 3

Develop My Bookings Module (USN12) 3

Testing & Deployment (Epic 4)

Functional Testing (USN13) 3

Booking Validation Testing (USN14) 2

Email Notification Testing (USN15) 2

Reports & Dashboard (USN16) 3

GitHub Documentation & Deployment (USN17) 2

Total Story Points in Sprint 2

= 3 + 5 + 3 + 3 + 3 + 2 + 2 + 3 + 2

= 26 Story Points

Total Story Points

Sprint 1 = 24

Sprint 2 = 26

Total Story Points = 24 + 26 = 50

Velocity Calculation

Velocity = Total Story Points Completed ÷ Number of Sprints

Total Story Points = 50

Number of Sprints = 2

Velocity = 50 ÷ 2 = 25 Story Points per Sprint

Team Velocity

Your team's velocity is 25 Story Points per Sprint.